## Slide 1
Time | plan
Jul-18 - Jul-22 | Refer to tic-tac-toe from git hub website, and design own program
Jul-25 -Aug-12 | Design and achieve the visualization by reading different 3D game engine
Aug-15 – Aug 26 | Make the ppt and have a discussion with my supervisor
Aug-29 - Sep-02 | Make a presentation
Sep-05-Sep-23 | Write my dissertation

## Slide 2
Risks | Contingencies | Likelihood | Impact
Unity could not achieve visualization by using python | Using pygame to achieve the visualization by python programming | middle | A little impact